|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Issue** | **Date** | **Version** |
| Ashry | No issues found. | 15/4 | 1.0 |
| Amr | All dates in constraints assigned in the time section are not correct | 8/5 | 1.1 |

|  |
| --- |
| Justification |
| Travel Advisor will develop and implement tours for all tourist destinations with the objective of helping customers to sightseeing beautiful places with different packages available within the reservations. |

|  |  |
| --- | --- |
| Scope Description | |
| In Scope | Out of Scope |
| Design   * Fully functional Travel advisor website – designed and developed according to the specifications as well as the requirement of the project stakeholders.   Development   * Browsing capability – allows customers to browse catalog and make purchases. * Design, develop and host the website. * Domain name. * Search engine optimized available tours. * Joyful tours options.   Testing  Deployment  Support for month. | * Marketing Plan * Promotional Plan * Sales Projections * ROI calculations * Credit card processing system. * Merchant account. * Financial Analysis * Market Share * Write Feedback |

|  |
| --- |
| Business Objectives |
| **Launch dates**: 21/05/2022  **Better customer satisfaction:**  Providing easier access to booking systems and being available 24/7, providing reliable feedback from previous travelers. |

|  |
| --- |
| Project Deliverables |
| * Web-based application. * Project plan * SRS (Software requirements Specification) * Project high level Design * Project Low level design * Sample in Question * Test plan * Quality Reports |

|  |
| --- |
| Project Exclusions |
| * Merging with travel agencies to be in the website. * Host the website on a cloud * Analyze the traffic generated from requests to be used in determining the ROI of the highest needed tours. * Any financial plans are not within the scope. * Payment Method will not be available in the first release of the project. |

|  |
| --- |
| **Constraints** |
| **Time**:   1. First review of prototype: 21/05/2022 2. Testing, revision, and request changes due by 14/05/2022 3. Final testing by 16/05/2022 |
| **Scope**:  To develop a website that could satisfy customer needs from providing joyful, cultural, and many type of tours, that are updated continuously and rated based on real rating system which take the pervious customer feedbacks. |

|  |
| --- |
| **Assumptions** |
| **Programming Language**: C# |
| **Browsers**: Chrome, Fire Fox and Edge |
| **Operating System**: 8,10,11 |
| **Recommended Conf**.: 256 MB RAM, or higher, 10 MB Hard-disk space |
| **Screen Resolution**: 1024x768 |